# Levelling Up Fund – Checklist for Outline Business Case submissions

The requirements in the tables below relate to larger transport projects. By exception, there is also scope for the Fund to invest in larger transport projects of between £20m and £50m.

The application form should be submitted by the applicant for all larger transport project bids that are submitted for the second round of the Fund. It is expected that a more detailed business case will need to be appraised before funding can be confirmed for larger transport schemes.

Therefore, DfT will assess the application form for larger transport project bids and advise whether they should be developed further and a more detailed business case should be prepared for review. The assessment of more detailed business cases will occur at a later stage before funding can be confirmed for larger transport project bids.

Please note that more detailed business cases for larger transport projects should be in a transport business case format and be compliant with the Green Book’s fivecase model and the Department for Transport’s guidance on transport analysis (TAG). More detailed business cases should include information requested in the Application Form and more comprehensive plans and information for relevant projects. More detailed business case submissions should include information and materials in the below checklist where applicable.

The checklist should be completed and submitted as part of any business case submissions in order to reference where relevant information and materials are located the business case.

## Strategic Case

| Item | Section/Page |
| --- | --- |
| A detailed description of the physical scope of the scheme | Section 7.8 / p89 |
| The objectives of the scheme and the case for investment | Section 2.2 / p23 |
| A description of the process by which the scheme came to be identified as the preferred option for meeting those objectives including why alternative options were discarded | Chapter 7 / p73-99 |
| For schemes that directly aim to facilitate commercial or housing development on specific sites, details of the sites, current planning status, status of developer commitment and the expected impact of the scheme | N/A |
| Evidence or metrics that can be used to understand the extent to which the scheme contributes to local objectives/levelling-up could include: - Socio-economic metrics. These metrics demonstrate whether the proposed investment is focused on an area which is a priority for levelling-up. For example: - Gross weekly earnings - Unemployment rate; Employment rate - Proportion of population educated to degree level or equivalent. - Multiple Index of Deprivation Ranking - Transport metrics These metrics present comparative data on the performance of the transport network in the targeted area. For example: - Connectivity Measures such as the National Infrastructure Commission’s Connectivity dataset. - Economic Impact metrics. The metrics provide insight on the potential impact of the proposed investment on the local economy. For example: - Transport User Benefits - Wider Economic Impacts (where these have been estimated in the business case) | Section 3 / p34-46; Section 4 / p47-54; Section 5 / p55-66; Section 6 / p67-72; The means by which these benefits will be realised, monitored and evaluated set out in Section 10.9 / p134 & Section 10.10 / p138 |
| Details on how the project aligns with relevant local strategies (such as Local Plans, Local Industrial Strategies or Local Transport Plans) and local objectives for investment, improving infrastructure and levelling up. | Alignment as detailed, was demonstrated in the SOBC – Appendices 1 & 2 of LUF application, and confirmed as part of the strategic case review. |
| Explanation of how the project support UK Government policy objectives and legal and statutory commitments. In particular, OBCs should explicitly explain how they support: - UK’s commitment to achieve net zero carbon emissions; - Improve cycling and walking infrastructure - Improve bus infrastructure and services | Covered in application – OBC written prior to Levelling Up Fund. It is the Council’s position to reduce emissions of its ferry fleet which, in the context of this project, will be further explored during the detailed design/PID development stage. |
| Details and evidence of support for the project from local stakeholders | Chapters 5 & 6 / p55 – 72; & Section 7.10.10 / p99; & Section 7.10.11 / p99 |
| Details and evidence of support for the project from the local MP | Submitted Pro Forma 6, with LUF application. |
| Details of public consultation activities on the scheme to date, and key findings including how any key questions/concerns have been addressed. | Section 5.8 / p65; Section 7.10.10 / p 99; & Section 7.10.11 / p 99 Extensive engagement undertaken as part of SOBC, with public engagement events undertaken. |

## Economic Case

As well as referencing the location of the below items of information within the OBC, please complete the checklist of appraisal and modelling supporting materials and supply these materials as part of OBC submissions.

| Item | Section/Page |
| --- | --- |
| Option Assessment Report (OAR) | SOBC – Further developed in Chapter 7 / p73 of OBC |
| Logic Model / Theory of Change Model | Section 10.2 / p135 |
| Data Collection Report | N/A |
| Local Model Validation Report (LMVR) | N/A |
| Present Year Validation Report (if required) | N/A |
| Forecasting Report | N/A |
| Economic Appraisal Report | N/A |
| Social and Distributional Impacts Assessment | N/A |
| Monitoring and Evaluation Plan | Section 10.10 / p138 |

## Management Case

| Item | Section/Page |
| --- | --- |
| Governance structure including SRO, Project Board, Project Manager, delivery partners and other key roles | Section 10.4 / p128 |
| Explanation of roles and responsibilities and resourcing levels | Section 10.4.5 / p129 |
| Detailed Project Plan | Appendix E / p201 Superseded by Appendix 20 to the application as the project has developed since the OBC was approved. |
| Risk Management: - Detailed Risk Register - Narrative to explain the most significant risks; how they are being managed and their potential impact on time and budget. - Risk management strategy | Appendix D / p178 An updated version attached to LUF application, to reflect diminishing risk of COVID-19 but increased risks associated with materials availability and price volatility. Risks have been updated to reflect significant further design work undertaken by the Council, i.e. ongoing proactive risk identification, management and mitigation. |
| Project Assurance e.g. Gateway Reviews | Section 10.5 / p130 Further developed within LUF application. |
| Evaluation: Outline evaluation plan including a statement of core evaluation objectives | Section 10.10 / p138 |

## Commercial Case

| Item | Section/Page |
| --- | --- |
| Description of the preferred procurement strategy. | Section 9.3 / p110 but note that procurement has continued to evolve since OBC was written, with options such as modifying an existing vessel design |
| Rational for the selection of preferred procurement route against possible alternatives. | Section 9.3 / p110 but note that procurement has continued to evolve since OBC was written, with options such as modifying an existing vessel design |
| Explanation of how costs and risks will be shared throughout the contract. | Chapters 8 & 9 / p101 - 123 Please note that we have continued to develop the proposition |

## Financial Case

| Item | Section/Page |
| --- | --- |
| Detailed cost breakdown | Appendix B / p143 Please note that LUF project workbook within application includes updates to reflect inflation and market conditions |
| Detailed breakdown of funding sources, including UK Government contribution, local and any third-party contributions | Section 8.2 / p101; Section 9.3.1 – 9.3.17 / p110 (Vessel); Section 9.3.19 – 9.3.21 / p113 (Infrastructure); Appendix C / p147 Continuously under review. |
| Explanation of the status of any third-party contributions (i.e. whether these contributions are secured and confirmed) and supporting evidence | The Council’s contribution was specifically confirmed by elected Members as part of LUF application preparation. No other sources of sources of financial contribution have been identified at this time. |
| Independent surveyor's report verifying cost estimates. | Cost estimates have been developed by globally respected Marine Civil Engineering Consultants Mott MacDonald, as described in LUF application. The Mott MacDonald, which led the costing work, has vast experience of lifeline ferry related infrastructure in remote island locations. |
| Details of and justification for inflation assumption used. | Inflation assumptions specifically updated in LUF application to reflect most recent published forecasts (single project workbook) |
| Quantified Risk Assessment All scheme costings should include an amount for risk, based on the results of a Quantified Risk Assessment (QRA) which should be proportionate to the nature and complexity of the project. | Detailed within LUF application response. |

# Checklist of appraisal and modelling supporting material

## Option Assessment

| Item | Section/Page |
| --- | --- |
| An Option Assessment Report to include steps 1 to 8 set out in WebTAG – the transport appraisal process. | In accordance with STAG – Scottish Transport Appraisal Guidance, is attached to the LUF application question –“ Explain what you are proposing to invest in and why the proposed interventions in the bid will address those challenges and barriers” |

## Modelling

| Item | Section/Page |
| --- | --- |
| Details of the sources, locations (illustrated on a map), methods of collection, dates, days of week, durations, sample factors, estimation of accuracy, etc. | N/A to a ferries project of this nature |
| Details of any specialist surveys (e.g. stated preference). | Topographic & Bathymetric (available if needed) |
| An Existing Data and Traffic Surveys Report to include: |  |
| Traffic and passenger flows; including daily, hourly and seasonal profiles, including details by vehicle class where appropriate. | Chapter 4 / p47-54, contains connectivity and carryings analysis |
| Journey times by mode, including variability if appropriate. | N/A |
| Details of the pattern and scale of traffic delays and queues. | N/A |
| Desire line diagrams for important parts of the network. | N/A |
| Diagrams of existing traffic flows, both in the immediate corridor and other relevant corridors. | N/A |
| An Assignment Model Validation Report to include: |  |
| Description of the road traffic and public transport passenger assignment model development, including model network and zone plans, details of treatment of congestion on the road system and crowding on the public transport system. | N/A |
| Description of the data used in model building and validation with a clear distinction made for any independent validation data. | N/A |
| Evidence of the validity of the networks employed, including range checks, link length checks, and route choice evidence. | N/A |
| Details of the segmentation used, including the rationale for that chosen. | N/A |
| Validation of the trip matrices, including estimation of measurement and sample errors. | N/A |
| Details of any 'matrix estimation' techniques used and evidence of the effect of the estimation process on the scale and pattern of the base travel matrices. | N/A |
| Validation of the trip assignment, including comparisons of flows (on links and across screenlines/cordons) and, for road traffic models, turning movements at key junctions. | N/A |
| Journey time validation, including, for road traffic models, checks on queue pattern and magnitudes of delays/queues. | N/A |
| Detail of the assignment convergence. | N/A |
| Present year validation if the model is more than 5 years old. | N/A |
| A diagram of modelled traffic flows, both in the immediate corridor and other relevant corridors. | N/A |
| A Demand Model Report to include: |  |
| Where no Variable Demand Model has been developed evidence should be provided to support this decision (e.g. follow guidance in WebTAG M2 Variable Demand Modelling – section 2.2). | N/A |
| Description of the demand model. | N/A |
| Description of the data used in the model building and validation. | N/A |
| Details of the segmentation used, including the rationale for that chosen. This should include justification for any segments remaining fixed. | N/A |
| Evidence of model calibration and validation and details of any sensitivity tests. | N/A |
| Details of any imported model components and rationale for their use. | N/A |
| Validation of the supply model sensitivity in cases where the detailed assignment models do not iterate directly with the demand model. | N/A |
| Details of the realism testing, including outturn elasticities of demand with respect to fuel cost and public transport fares. | N/A |
| Details of the demand/supply convergence. | N/A |
| A Forecasting Report to include: |  |
| Description of the methods used in forecasting future traffic demand. | N/A |
| Description of the future year demand assumptions (e.g. land use and economic growth - for the do minimum, core and variant scenarios). | N/A |
| An uncertainty log providing a clear description of the planning status of local developments | N/A |
| Description of the future year transport supply assumptions (i.e. networks examined for the do minimum, core scenario and variant scenarios). | N/A |
| Description of the travel cost assumptions (e.g. fuel costs, PT fares, parking). | N/A |
| Comparison of the local forecast results to national forecasts, at an overall and sectoral level. | N/A |
| Presentation of the forecast travel demand and conditions for the core scenario and variant scenarios including a diagram of forecast flows for the do-minimum and the scheme options for affected corridors. | N/A |
| If the model includes very slow speeds or high junction delays evidence of their plausibility. | N/A |
| An explanation of any forecasts of flows above capacity, especially for the do-minimum, and an explanation of how these are accounted for in the modelling/appraisal. | N/A |
| Presentation of the sensitivity tests carried out (to include high and low demand tests). | N/A |

## Cost Benefit Analysis

| Item | Section/Page |
| --- | --- |
| A clear explanation of the underlying assumptions used in the Cost Benefit Analysis. | N/A |
| Information on local factors used. For example the derivation of growth factors and annualisation factors in TUBA (to include full details of any calculations). | N/A |
| A diagram of the network (if COBALT used). | N/A |
| Information on the number of junctions modelled (if COBALT used), for both the do-minimum and the do-something. | N/A |
| Details of assumptions about operating costs and commercial viability (e.g. public transport, park and ride, etc). | N/A |
| Full appraisal inputs/outputs (when used, COBALT and/or TUBA input and output files in text format should be supplied). | N/A |
| Evidence that TUBA/COBALT warning messages have been checked and found to be acceptable. | N/A |
| Spatial (sectoral) analysis of TEE benefits. | N/A |
| Details of the maintenance delay costs/savings. | N/A |
| Details of the delays during construction. | N/A |
| Appraisal tables (AMCB, PA, TEE) in excel format. | N/A |

## Economic Case Assessment

| Item | Section/Page |
| --- | --- |
| A comprehensive Appraisal Summary Table in excel format. | Attached to the following LUF application question: “Provide an assessment of the risks and uncertainties that could affect the overall Value for Money of the bid“ |
| Assessment of Economic impacts. | Full appraisal undertaken in line with Scottish Transport Appraisal Guidance and Guidance on the Development on Business Cases in Transport Scotland |
| Economic impacts worksheets. |  |
| Assessment of Environmental impacts, to include an environmental constraints map. |  |
| Environmental impacts worksheets. |  |
| Assessment of Safety impacts and the assumed accident rates presented (when used, COBALT output should be provided). |  |
| Assessment of Social impacts. |  |
| Assessment of Distributional impacts. |  |
| Social and distributional impacts worksheets (including DI screening pro forma). |  |
| Cost pro forma. | Single Project Workbook, attached to LUF application. |

UK Government expects that all local road projects in England funded by the UK Government will deliver or improve cycling and walking infrastructure (unless it can be shown that there is little or no need to do so). Cycling proposals should follow the Government’s cycling design guidance which sets out the standards required if schemes are to receive funding.

Local road projects are expected to either support bus priority measures (unless bids can explain why doing so would not be necessary or appropriate).